GradeSpeed SIS Status Summary 
as of January 27, 2011
	Module/Project
	Current Status

	Transcripts
	Recently Closed Issues:  
Open issues: “Class of” is  missing for 9th graders, credits earned Fall 2010-2011 are labeled Spring 2010-2011, courses for which credit has been earned are still appearing as works in progress, see Academic History
In process:  
Enhancement requests:  Reformat to provide better pagination


	State Reporting
	Recently Closed Issues:  
Open issues:  Revise extract so no corrections have to be made by ACPS prior to submission.
In process:  Student Record Data Collection – Spring (SPR) extract is in development
Enhancement requests: Specific reports that assist staff in data quality checks prior producing the extract


	Discipline
	Recently Closed Issues:    Issues with start/end dates, multi-school incident numbering (state requirement)
Open issues: 
In process: Additional reports are being developed
Enhancement requests: Improve discipline workflow, add the ability to run reports based on the admin action code


	Academic History
	Recently Closed Issues:  
Open issues: Can’t edit course name after data entry, running the course completion process after credits were earned in 2010-2011 produced extra Academic History records at the middle school level
In process: verifying verified credit calculations (pending Testing History data conversion)
Enhancement requests: 


	Administrative Reports
	Recently Closed Issues:  
Open issues: ACPS has requested that GradeSpeed evaluate the results produced by all reports in the system and confirm the accuracy.  ACPS has requested documentation for built-in reports and a status update on reports previously requested.  Modify Gifted report to allow for listing of Campus.
In process:  ACPS is developing reports for users as requested.
Enhancement requests:   Several scheduling-related reports have been requested from GradeSpeed.


	Advanced Search (query-like functionality)
	Recently Closed Issues:  None
Open issues:  None
In process: User documentation and training
Enhancement requests: Additional filters have been requested


	Attendance
	Recently Closed Issues:  
Open issues: Ability to generate consolidated attendance letters within GradeSpeed
In process: Developing user training and support related to attendance processes and reporting
Enhancement requests: 


	Collaborative Scheduling
	Recently Closed Issues:  
Open issues: 
In process:  Evaluating current functionality for possible implementation
Enhancement requests: Permit both homeroom teachers and subject area teachers at the elementary level to enter report card grades for subject area classes


	Course File
	Recently Closed Issues:  
Open issues: 
In process:  2011-2012 course file is currently being built by ACPS to reflect the Program of Studies and Middle School Guide
Enhancement requests: 


	Course Requests/Recommendations
	Recently Closed Issues:   See New Year Rollover Process
Open issues: School course files can be modified by users at other schools (ACPS has restricted access further to prevent this from accidentally occurring)
In process:  User training
Enhancement requests: Improve the process for teachers to make course recommendations for the students they teach


	CTE Module
	Recently Closed Issues:  
Open issues: 
In process:  No action is currently being taken
Enhancement requests: 


	Data Push to SchoolNet
	Recently Closed Issues:  
Open issues: 
In process:   See Single Sign on with SchoolNet, developing a process to synchronize literacy and math profile data, cycle 2 grades will be moved to SchoolNet February 4
Enhancement requests: Improved integration


	Economically Disadvantaged
	Recently Closed Issues:  
Open issues: 
In process:  SIF development that will eliminate manual processes currently performed by ACPS Nutrition staff
Enhancement requests: 


	Electronic notification
	Recently Closed Issues:  
Open issues: 
In process:  Correcting data issues as they become apparent, SIF development that will eliminate manual processes currently performed by DART staff
Enhancement requests: 


	Elementary Report Cards
	Recently Closed Issues:   Art and Music teachers have verified access to report card entry screens, some issues with Art report cards were corrected
Open issues:   2 digit absences do not display correctly, 3rd grade Art is currently missing one mark 
In process:  Schools will begin generating report cards today
Enhancement requests:   Improve the process for generating a report card for a student no longer enrolled or who has transferred between schools, improve data entry workflow for teachers by adding an option to enter data on a standard-by-standard basis, improve behavior across browsers


	Enrollment/withdrawal
	Recently Closed Issues:   Birth state/city is now validated
Open issues: 
In process:  No action is currently being taken
Enhancement requests: 


	ESOL Module
	Recently Closed Issues:  
Open issues: 
In process:  No action is currently being taken
Enhancement requests: 


	ESOL Report Card
	Recently Closed Issues:  An extra page prints at the end
Open issues: 
In process:  
Enhancement requests:   Modify the template to allow for longer teacher comments


	Fees Module
	Recently Closed Issues:  
Open issues: 
In process:  No action is currently being taken
Enhancement requests: 


	Gifted Data
	Recently Closed Issues:   Access to Gifted Module for Instruction staff responsible for entering data
Open issues: 
In process: Recording data for students identified gifted in the 2010-11 school year, developing user-requested reports
Enhancement requests:   Capture Gifted Withdrawal Reasons


	Graduation Information
	Recently Closed Issues:  
Open issues: 
In process:  ACPS is evaluating the potential for implementing the Graduation Plan Module
Enhancement requests: 


	Guardian File
	Recently Closed Issues:  
Open issues:  Student addresses are “out of sync” between the Grade Book and the SIS and SchoolNet IMS
In process:
Enhancement requests:   Support “second mailings” without requiring additional processes


	Health Module
	Recently Closed Issues:  
Open issues:   Immunization compliance is not calculating correctly for several immunizations (GradeSpeed has requested additional information)
In process:  Evaluating for compliance, performing quality checks on data conversion
Enhancement requests:


	Literacy/Math Profile Data Collection
	Recently Closed Issues:  
Open issues: 
In process: Developing a process for synchronizing data with SchoolNet
Enhancement requests:   Separate from the report card entry screens, improve data entry workflow for teachers by adding an option to enter data on a standard-by-standard basis


	Master Scheduling
	Recently Closed Issues:   Schedules can now be printed by period
Open issues: 
In process:   School scheduling teams are testing the scheduling improvements recently installed, next school verification
Enhancement requests: ACPS has requested a number of additional scheduling improvements including improved logic for placing sections and additional reports


	New Year Rollover Process 
	Recently Closed Issues:   Students reported missing from NYP environment are now present there
Open issues: Documentation
In process:  End of year discovery, ACPS is testing the resolution students being enrolled in more than one school in NYP

Enhancement requests: 


	Parent Portal
	Recently Closed Issues:  
Open issues: 
In process:  No action is currently being taken
Enhancement requests: 


	Progress Reports
	Recently Closed Issues:  
Open issues: 
In process:
Enhancement requests:   Ensure that a single grade of “Incomplete” results in a progress report grade of “Incomplete”, display alpha as well as numeric “current grade” marks, see Guardian File regarding “second mailings”


	Resident Services/Homeless
	Recently Closed Issues:  
Open issues: 
In process:   Evaluating RS improvement needs
Enhancement requests: 


	Secondary Report Cards
	[bookmark: _GoBack]Recently Closed Issues:  Formatting issues for second cycle/1st semester grades for high schools, issues with comments key has been resolved
Open issues: 
In process:  Schools are generating report cards, determining how to generate report cards for withdrawn students, ACPS is testing additional issues with the middle school report card
Enhancement requests:   See Guardian File regarding “second mailings”, the ability to mass email report cards, the ability to calculate cycle GPA for athletic eligibility


	SIF
	Recently Closed Issues:  
Open issues: There is no way to verify GradeSpeed’s SIF functionality without potentially submitting invalid data to VDOE
In process: 
Enhancement requests: 


	Single Sign On with SchoolNet
	Recently Closed Issues:  
Open issues: 
In process:  ACPS is testing this feature at the teacher level
Enhancement requests: 


	SOL SDU File
	Recently Closed Issues:  
Open issues: Provide SDU extracts within the system
In process:  ACPS is currently producing extracts through multiple queries
Enhancement requests: 


	SPED/504 Plans
	Recently Closed Issues:  
Open issues: Data exchange between EasyIEP and GradeSpeed are not automated
In process:  ACPS is currently synchronizing data on an “as needed” basis
Enhancement requests: 


	Student Pictures
	Recently Closed Issues:  
Open issues: 
In process:  Schools are providing student pictures to DART for upload
Enhancement requests: Allow schools to maintain their own pictures (decentralize this process)


	Teacher Reports
	Recently Closed Issues:  
Open issues: 
In process:
Enhancement requests: Several reports that will allow teachers to use GradeSpeed to improve instruction and data entry have been requested, improve behavior across browsers


	Testing History
	Recently Closed Issues:  
Open issues: 
In process: Mapping for data import, developing a clear process for importing data (conversion to the back-end is not possible), importing SOL data from SASI
Enhancement requests: 


	Topic-based Grading
	Recently Closed Issues:  
Open issues: 
In process:  Standards-based Grading Project is currently in process (Office of Instruction)
Enhancement requests: 


	Training and user support
	Recently Closed Issues:  
Open issues: GradeSpeed to provide user and system documentation
In process:   Developing additional user support materials including a web site with access to training materials (guides and videos), FAQ section, and the ability to submit questions, ACPS is conducting training necessary for current processes
Enhancement requests: 


	User security
	Recently Closed Issues:  
Open issues:  Discipline-related permission issues exist for a few users, assigning rights to users at multiple schools doesn’t function properly
In process: Enhancement requests: 




SchoolNet’s GradeSpeed team has recently instituted a new call tracking system.  ACPS’ GradeSpeed team is in the process of reviewing previously reported issues to ensure they are documented and tracked in the new system.
	Status
	Crucial
	High
	Medium
	Low
	Total

	Open
	9
	18
	20
	18
	65

	Closed
	9
	19
	8
	10
	46

	Pending ACPS response
	1
	1
	 
	 
	2

	Pending Upgrade/SN internal
	 
	2
	 
	6
	8

	Total Issues Logged
	19
	40
	28
	34
	121


This data is accurate as of 9:25 AM on 1/27/11


