GradeSpeed SIS Status Summary 
as of March 4, 2011
	Module/Project
	Current Status

	Transcripts
	Recently Closed Issues:   attendance data is not pulling correctly for year-long courses
Open issues: see Academic History, manual process in place to clean up courses with teacher override grades so that credit can be awarded, every time a school manually enters Academic History records DART must run a process to set a flag for that class to be used in GPA calculations
In process:  
Enhancement requests:  Reformat to provide better pagination


	State Reporting
	Recently Closed Issues:  
Open issues:  Revise extract so no corrections have to be made by DART prior to submission.
In process:  Student Record Data Collection – Spring (SPR) extract is being tested by DART and feedback is being provided to GradeSpeed
Enhancement requests: Specific reports that assist staff in data quality checks prior producing the extract


	Discipline
	Recently Closed Issues:    
Open issues: Some reports have disappeared from our production environment or are not generating properly, intermittent error occurs when entering new incidents
In process: Additional reports are being developed, a fix for the open issue is being tested
Enhancement requests: Improve discipline workflow, add the ability to run reports based on the admin action code


	Academic History
	Recently Closed Issues:  
Open issues:     Add summer school as a semester
In process: verifying verified credit calculations (pending Testing History data conversion)
Enhancement requests: Add additional semester drop down menu choices for Academic History records


	Administrative Reports
	Recently Closed Issues:  
Open issues: ACPS has requested that GradeSpeed evaluate the results produced by all reports in the system and confirm the accuracy.  ACPS has requested documentation for built-in reports and a status update on reports previously requested.  
In process:  ACPS is developing reports for users as requested, providing feedback to GradeSpeed on user guide to reports
Enhancement requests:   Several scheduling-related reports have been requested from GradeSpeed.


	Advanced Search (query-like functionality)
	Recently Closed Issues:  
Open issues:  
In process: User documentation and training
Enhancement requests: Additional filters have been requested


	Attendance
	Recently Closed Issues:  
Open issues: Ability to generate consolidated attendance letters within GradeSpeed
In process: Developing user training and support related to attendance processes and reporting
Enhancement requests: 


	Collaborative Scheduling
	Recently Closed Issues:  
Open issues: 
In process:  Evaluating current functionality for possible implementation
Enhancement requests: Permit both homeroom teachers and subject area teachers at the elementary level to enter report card grades for subject area classes


	Course File
	Recently Closed Issues:  
Open issues: 
In process:  2011-2012 course file is currently being built by ACPS to reflect the Program of Studies and Middle School Guide
Enhancement requests: 


	Course Requests/Recommendations
	Recently Closed Issues:    
[bookmark: _GoBack]Open issues: School course files can be modified by users at other schools (ACPS has restricted access further to prevent this from accidentally occurring), NYP course catalog and request catalog don't match
In process:  
Enhancement requests: Improve the process for teachers to make course recommendations for the students they teach


	CTE Module
	Recently Closed Issues:  
Open issues: 
In process:  No action is currently being taken
Enhancement requests: 


	Data Push to SchoolNet
	Recently Closed Issues:  
Open issues: cycle 2 grades are not displaying correctly in SchoolNet
In process:   See Single Sign on with SchoolNet, developing a process to synchronize literacy and math profile data 
Enhancement requests: Improved integration


	Economically Disadvantaged
	Recently Closed Issues:  
Open issues: 
In process:  SIF development that will eliminate manual processes currently performed by ACPS Nutrition staff
Enhancement requests: 


	Electronic notification
	Recently Closed Issues:  
Open issues: 
In process:  Correcting data issues as they become apparent, SIF development that will eliminate manual processes currently performed by DART staff
Enhancement requests: 


	Elementary Report Cards
	Recently Closed Issues:   
Open issues:   A variety of minor open issues that did not delay printing exist and will be fixed before 3rd cycle report cards are printed, pre-populated marks display for cycles in which the student was not enrolled
In process:  
Enhancement requests:   Improve the process for generating a report card for a student no longer enrolled or who has transferred between schools, improve data entry workflow for teachers by adding an option to enter data on a standard-by-standard basis, improve behavior across browsers


	Enrollment/withdrawal
	Recently Closed Issues:   
Open issues: Enrollment screen was recently modified by GradeSpeed
In process:  Preparing for kindergarten and other 2011-2012 registrations
Enhancement requests: 


	ESOL Module
	Recently Closed Issues:  
Open issues: 
In process:  No action is currently being taken
Enhancement requests: 


	ESOL Report Card
	Recently Closed Issues:  
Open issues: Students identified since the beginning of the year must have a flag manually set by DART in order to receive a report card
In process:  
Enhancement requests:   Modify the template to allow for longer teacher comments, modify the process so when new ESOL students are identified or enrolled they will automatically receive a report card when report cards are generated


	Fees Module
	Recently Closed Issues:  
Open issues: 
In process:  No action is currently being taken
Enhancement requests: 


	Gifted Data
	Recently Closed Issues:   
Open issues: 
In process: Recording data for students identified gifted in the 2010-11 school year, developing user-requested reports
Enhancement requests:   Capture Gifted Withdrawal Reasons


	Graduation Information
	Recently Closed Issues:  
Open issues: 
In process:  ACPS is evaluating the potential for implementing the Graduation Plan Module
Enhancement requests: 


	Guardian File
	Recently Closed Issues:  
Open issues:  Student addresses are “out of sync” between the Grade Book and the SIS and SchoolNet IMS
In process:
Enhancement requests:   Support “second mailings” without requiring additional processes


	Health Module
	Recently Closed Issues:  
Open issues:   Immunization compliance is not calculating correctly for several immunizations (GradeSpeed has requested additional information)
In process:  Evaluating for compliance, performing quality checks on data conversion
Enhancement requests:


	Literacy/Math Profile Data Collection
	Recently Closed Issues:  
Open issues: 
In process: Developing a process for synchronizing data with SchoolNet
Enhancement requests:   Separate from the report card entry screens, improve data entry workflow for teachers by adding an option to enter data on a standard-by-standard basis


	Master Scheduling
	Recently Closed Issues:   
Open issues: Some cycle change issues persist
In process:   School scheduling teams are testing the scheduling improvements recently installed, next school verification
Enhancement requests: ACPS has requested a number of additional scheduling improvements including improved logic for placing sections and additional reports


	New Year Rollover Process 
	Recently Closed Issues:    manage student IDs to ensure no duplications occur when students are enrolled in one environment or the other
Open issues: Documentation, some students are appearing in two schools and course requests are being entered in both schools, 
In process:  End of year discovery 
Enhancement requests: 


	Parent Portal
	Recently Closed Issues:  
Open issues: 
In process:  No action is currently being taken
Enhancement requests: 


	Progress Reports
	Recently Closed Issues:  
Open issues: 
In process:
Enhancement requests:   Ensure that a single grade of “Incomplete” results in a progress report grade of “Incomplete”, display alpha as well as numeric “current grade” marks, see Guardian File regarding “second mailings”


	Resident Services/Homeless
	Recently Closed Issues:  
Open issues: Developing processes for managing Shared Housing data (internal)
In process:   Evaluating RS improvement needs
Enhancement requests: 


	Secondary Report Cards
	Recently Closed Issues:  
Open issues: Unable to print report cards for middle school students taking 4x4 courses at a high school or elementary students taking courses at a middle school
In process:  
Enhancement requests:   See Guardian File regarding “second mailings”, the ability to mass email report cards, the ability to calculate cycle GPA for athletic eligibility


	SIF
	Recently Closed Issues:  
Open issues: There is no way to verify GradeSpeed’s SIF functionality without potentially submitting invalid data to VDOE
In process: 
Enhancement requests: 


	Single Sign On with SchoolNet
	Recently Closed Issues:  
Open issues: 
In process:  ACPS is testing this feature at the teacher level
Enhancement requests: 


	SOL SDU File
	Recently Closed Issues:  
Open issues: Provide SDU extracts within the system
In process:  ACPS is currently producing extracts through multiple queries
Enhancement requests: 


	SPED/504 Plans
	Recently Closed Issues:  
Open issues: Data exchange between EasyIEP and GradeSpeed are not automated
In process:  ACPS is currently synchronizing data on an “as needed” basis
Enhancement requests: 


	Student Pictures
	Recently Closed Issues:  
Open issues: 
In process:  Schools are providing student pictures to DART and DART is importing them
Enhancement requests: Allow schools to maintain their own pictures (decentralize this process)


	Teacher Reports
	Recently Closed Issues:  Open issues: 
In process:
Enhancement requests: Several reports that will allow teachers to use GradeSpeed to improve instruction and data entry have been requested, improve behavior across browsers


	Testing History
	Recently Closed Issues:  
Open issues: 
In process: Mapping for data import, developing a clear process for importing data (conversion to the back-end is not possible), importing SOL data from SASI
Enhancement requests: 


	Topic-based Grading
	Recently Closed Issues:  
Open issues: 
In process:  Standards-based Grading Project is currently in process (Office of Instruction)
Enhancement requests: 


	Training and user support
	Recently Closed Issues:  
Open issues: GradeSpeed to provide complete user and system documentation
In process:   Developing additional user support materials including a web site with access to training materials (guides and videos), FAQ section, and the ability to submit questions, ACPS is conducting training necessary for current processes
Enhancement requests: 


	User security
	Recently Closed Issues:  
Open issues:  Discipline-related permission issues exist for a few users, assigning rights to users at multiple schools doesn’t function properly, Active Directory integration for the NYP environment not working properly
In process: 
Enhancement requests: 




	Status
	Crucial
	High
	Medium
	Low
	Total

	Open
	5
	12
	15
	16
	48

	Closed
	23
	43
	26
	25
	117

	Pending ACPS response
	2
	5
	2
	3
	12

	Pending Upgrade or SchoolNet Internal
	1
	2
	1
	2
	6

	Enhancements 
	 
	1
	2
	5
	8

	Total Issues Logged
	31
	63
	46
	51
	191
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